**Hucknall Town Centre Improvement Scheme**

**Traffic Management Bulletin**

**Week Commencing 5th September 2016**

**Monday 5th September to Friday 9th September 2016**

**Carillion/Tarmac –** Vehicleaccess for residents to Albert Street North and Titchfield Street North use the new relief road via Annesley Road / Baker Street.

Vehicles for Albert Street South and Titchfield Street South use the High Street (Access Only).

Vehicles for Perlthorpe Drive use Thoresby Dale only.

**Monday 5th September to Wednesday 7th September 2016 (NIGHTS)**

**Carillion/Tarmac – 20:00 to 06:00** 2 Way Traffic Lights on the High St.

**Tuesday 6th September 2016**

**Carillion/Tarmac –** Albert Street South will be closed from 12:00hrs to 18:00hrs for resurfacing works **(No Vehicular Access)** Pedestrians only.

**Wednesday 7th September 2016**

**Carillion/Tarmac –** Albert Street South exit via the New Relief Road.

**Thursday 8th September and Friday 9th September 2016 (NIGHTS)**

**Carillion/Tarmac – 20:00 to 06:00** 2 Way Traffic Lights on Station Road and Linby Road which will close access to Ashgate Road a diversion route will be in place.

**Carillion/Tarmac – 20:00 to 06:00** 2 Way Traffic Lights on Ashgate Road and Tesco entrance which will close access to Station Road a diversion route will be in place.

**Pedestrian Access will be maintained.**

**Friday 9th September 20:00hrs to Sunday 11th September 2016**

**Carillion/Tarmac –** Vehicles for Perlthorpe Drive and Thoresby Dale use the new relief road via Annesley Road / Baker Street. Thoresby Dale Access to Station Road is Closed Permanently.

**Carillion/Tarmac –** Station Road is closed between the High Street and Ashgate Road Junctions. A diversion route is in place via Ashgate Road and Portland Road.

**Pedestrian Access will be maintained.**

**Please see reverse for drawing showing traffic diversion routes**

**Week Commencing 12th September 2016(Subject to Change)**

**Monday 12th September to Sunday 18th September 2016**

**Carillion/Tarmac –** Vehicles for Perlthorpe Drive and Thoresby Dale use the new relief road via Annesley Road / Baker Street. Thoresby Dale Access to Station Road is Closed Permanently.

**Carillion/Tarmac –** Station Road is closed between the High Street and Ashgate Road Junctions.

A diversion route is in place via Ashgate Road and Portland Road.

**Pedestrian Access will be maintained.**

**Site Public Liaison Details**

[harold.shaw@tarmac.com](mailto:harold.shaw@tarmac.com)

07484029694

10th September 2016

