**Hucknall Town Centre Improvement Scheme**

**Traffic Management Bulletin**

**Friday 9th September 2016 from 20:00hrs for 11 weeks**

**Carillion/Tarmac –** Temporary 3 Way Traffic Lights on the New Relief Road & Perlthorpe Drive junction.

**Carillion/Tarmac –** Station Road is closed between the High Street and Ashgate Road Junctions.

A diversion route is in place via Ashgate Road and Portland Road.

**Monday 3rd October to 27th November 2016**

**Carillion/Tarmac –** **09:00hrs** Temporary 3 Way Traffic Lights and Pedestrian Crossings on the HighStreet & Watnall Road junction. Installing new traffic lights.

**Pedestrian Access will be maintained.**

**Week Commencing 31st October 2016**

**(Nights) Wednesday 2nd November to Friday 4th November 2016**

**Carillion/Tarmac – 20:00 to 06:00 -** 3 Way Traffic Lights on Station Rd, Linby Rd & Ashgate Rd junction.

**Thursday 3rd November + Friday 4th November 2016**

**Carillion/Tarmac – 07:30 to 17:30 -** Albert Street North Closed at the junction of new Inner Relief Road for resurfacing works. Access for residents and businesses will be via Titchfield Street (2 way traffic). A Vehicle Marshall will be placed at the junction of The Connery and Albert Street to assist with vehicle movements.

**Week Commencing 7th Novemer 2016(Subject to Change)**

**(Nights) Monday 7th November to Friday 11th November 2016**

**Carillion/Tarmac – 20:00 to 06:00 – Full Closure** Station Rd from to Wigwam Lane, Ashgate Rd from Tesco to Station Rd, StationRd to Linby Ave for resurfacing works. Access will be maintained to Tesco via Ashgate Road. Diversions will be in place.

**Friday 11th November to Sunday 27th November 2016**

**Carillion/Tarmac – 24hrs -** 2 way lights on junction of the new Relief Rd and Station Road junction for resurfacing works.

**Carillion/Tarmac – 24hrs** The New Relief Road will be closed between Baker St and Titchfield St. Residents and businesses of The Connery, Titchfield St, Albert St, Perlthorpe Drive and Thoreby Dale will enter and exit via the New Relief Road from Station Rd. This access point will be for residents and businesses only.

**Pedestrian Access will be maintained for all of the above.**

**Site Public Liaison Details**

[harold.shaw@tarmac.com](mailto:harold.shaw@tarmac.com)

07484029694