**Hucknall Town Centre Improvement Scheme**

**Traffic Management Bulletin**

Network Rail are completing works to the Station Road Rail Bridge from the 4th June 2016 for 20 weeks. We will keep you updated with progress throughout these works.

**Week Commencing 30th May 2016**

**Monday 30th May to Saturday 4th June 2016**

**Carillion/Tarmac - 24 hours** 2 way traffic lights on Titchfield Street.

**Monday 30th May to Friday 3rd June 2016**

**Network Rail – 24 hours** 3 way traffic lights at the junction of Wigwam Lane, Papplewick Lane and Station Road

**Wednesday 1st June to Friday 3rd June 2016**

**Carillion/Tarmac – 07:30hrs to 17:30hrs** Baker Street is closed between High Street and Spring Street (access to residents only) a diversion will be in place.

**Saturday 4th June 2016**

**Network Rail –** Station Road Rail Bridge closed.

**Network Rail – 24 hours** 2 way traffic lights at the junction of Wigwam Lane and

Papplewick Lane.

**Sunday 5th June 2016**

**Carillion/Tarmac - 24 hours** 2 way traffic lights on Titchfield Street.

**Network Rail –** Station Road Rail Bridge closed.

**Network Rail – 24 hours** 2 way traffic lights at the junction of Wigwam Lane and

Papplewick Lane.

**Week Commencing 6th June 2016 (Subject to Change)**

**Monday 6th June to Sunday 12th June 2016**

**Carillion/Tarmac – Monday only** 2 way traffic lights on Titchfield Street.

**Network Rail –** Station Road Rail Bridge closed.

**Network Rail – 24 hours** 2 way traffic lights at the junction of Wigwam Lane and

Papplewick Lane.

**Monday 6th June 2016 onwards**

**Carillion/Tarmac -** Switch traffic onto inner relief road (Titchfield Street to Baker Street only). Titchfield Street closed at the junction of High Street, access only for businesses and a diversion via Albert Street for residents.

**Site Public Liaison Details**

[harold.shaw@tarmac.com](mailto:harold.shaw@tarmac.com)

07484029694