**Hucknall Town Centre Improvement Scheme**

**Traffic Management Bulletin**

From Saturday 4th June 2016, Network Rail will close Station Road Bridge. We will keep you updated with progress throughout these works.

**Week Commencing 6th June 2016**

**Monday 6th June to Sunday 12th June 2016**

**Carillion/Tarmac – Monday only** 2 way traffic lights on Titchfield Street.

**Network Rail –** Station Road Rail Bridge closed.

**Network Rail – 24 hours** 2 way traffic lights at the junction of Wigwam Lane and

Papplewick Lane.

**Monday 6th June 2016 onwards**

**Carillion/Tarmac -** Switch traffic onto inner relief road (Titchfield Street to Baker Street only). Titchfield Street closed at the junction of High Street, access only for businesses and a diversion via Albert Street for residents.

**Week Commencing 13th June 2016 (Subject to Change)**

**Monday 13th June to Sunday 19th June 2016**

**Network Rail –** Station Road Rail Bridge closed.

**Network Rail – 24 hours** 2 way traffic lights at the junction of Wigwam Lane and

Papplewick Lane.

**Site Public Liaison Details**

[harold.shaw@tarmac.com](mailto:harold.shaw@tarmac.com)

07484029694