**Hucknall Town Centre Improvement Scheme**

**Traffic Management Bulletin**

**The Network Rail Bridge on Station Road will be opening on the Thursday 20th October 2016**

**Thursday 20th October to Friday 18th November 2016**

**Network Rail –** 24hrs Temporary 3 way traffic lights at the junction of Wigwam Lane, Papplewick Lane and Station Road.

**Friday 9th September 2016 from 20:00hrs for 9 weeks**

**Carillion/Tarmac –** Temporary 3 Way Traffic Lights on the New Relief Road & Perlthorpe Drive junction.

**Carillion/Tarmac –** Station Road is closed between the High Street and Ashgate Road Junctions.

A diversion route is in place via Ashgate Road and Portland Road.

**Monday 3rd October 2016 for 7 weeks**

**Carillion/Tarmac –** **09:00hrs** Temporary 3 Way Traffic Lights and Pedestrian Crossings on the HighStreet & Watnall Road junction. Installing new traffic lights.

**Pedestrian Access will be maintained.**

**Week Commencing 17th October 2016**

**Monday 17th October to Wednesday 19th October 2016**

**Carillion/Tarmac – 07:30hrs to 17:30hrs -** Temporary 2 Way Traffic Lights on the junction of Linby Road and Ashgate Road.

**Carillion/Tarmac –** Vehicles for Perlthorpe Drive and Thoresby Dale use the new relief road via Annesley Road / Baker Street. **Thoresby Dale Access to Station Road is closed permanently.**

**Week Commencing 24th October 2016(Subject to Change)**

**Monday 24th October to Sunday 30th October 2016**

**Carillion/Tarmac –** Vehicles for Perlthorpe Drive and Thoresby Dale use the new relief road via Annesley Road / Baker Street. **Thoresby Dale Access to Station Road is closed permanently.**

**Please see reverse for drawing showing traffic diversion routes**

**Site Public Liaison Details**

[harold.shaw@tarmac.com](mailto:harold.shaw@tarmac.com)

07484029694

10th September 2016

