**Hucknall Town Centre Improvement Scheme**

**Traffic Management Bulletin**

**Friday 9th September 2016 from 20:00hrs for 14 weeks**

**Carillion/Tarmac –** Station Road is closed between the High Street and Ashgate Road Junctions.

A diversion route is in place via Ashgate Road and Portland Road.

**Sunday 27th November Onwards**

**Carillion/Tarmac –** Hucknall High Street will be closed between Baker Street and Watnall Road. For the Pedestrianisation works.

**Week Commencing 28th November 2016**

**Monday 28th November to Sunday 11th December 2016**

**Carillion/Tarmac – 09:30 to 15:30** Temporary 2 Way Traffic Lights on the New Relief Road & Station Road junction.

**Wednesday 30th November to Friday 2nd December 2016**

**Carillion/Tarmac –** Temporary 2 Way Traffic Lights on Baker Street and South Street junction. To remove existing Traffic Signals.

**Week Commencing 5th December 2016(Subject to Change)**

**Monday 5th December and Tuesday 6th December 2016 (Nights)**

**Carillion/Tarmac –** **20:00 to 06:00** Temporary 2 Way Traffic Lights on Ashgate Road and Linby Road junction. Station Road closed junction of Wigwam Lane to Ashgate/Linby Road (bridge closure) Only

**Wednesday 7th December and Friday 9th December 2016 (Nights)**

**Carillion/Tarmac – 20:00 to 06:00** Station Road closed junction of Wigwam Lane to Ashgate/Linby Road.

**Thursday 8th December and Friday 9th December 2016 (Nights)**

**Carillion/Tarmac –** **20:00 to 06:00** Temporary 4 Way Traffic Lights on the junction of Station Road, Portland Road, High Street and Duke Street.

**Pedestrian Access will be maintained for all of the above.**

**Site Public Liaison Details**

[harold.shaw@tarmac.com](mailto:harold.shaw@tarmac.com)

07484029694